AMENDMENT TO LEASE

This Amendment To Lease (the "Amendment") is entered into as of July 20, 2010

by and between Akers Improvements, LLC, having an office c/o DLC Management Corp., 580 White Plains Road, Tarrytown, NY 10591 (“Lessor”) and Ollie's Bargain Outlet, Inc., having an address at 6295 Allentown Boulevard, Harrisburg, PA 17112 ("Lessee").

WITNESSETH:

WHEREAS, Lessor and Lessee entered into a lease dated as of April 26, 2010 (the "Lease"), covering premises located at Akers Shopping Center, Gastonia, North Carolina, deemed to contain 28,385 square feet;

and

WHEREAS, Lessor and Lessee desire to modify Lessor's Work as outlined in the Lease;

WHEREAS, Lessor and Lessee wish to modify certain other terms of the Lease as hereinafter set forth.

NOW, THEREFORE, in consideration of the terms, covenants, conditions and agreements contained herein, the parties hereto contract and agree as follows:

1.

All capitalized terms contained in this Amendment and not otherwise defined herein shall, for the purposes hereof, have the same meaning as ascribed to them in the Lease.

2. Exhibit “B” to the Lease is hereby deemed deleted in its entirety and Exhibit “B” attached hereto is inserted in its stead.

3. Lessor and Lessee acknowledge that the costs incurred by Lessor to install vinyl composite tiling on the sales floor of the Leased Premises are estimated to be Thirty-Three Thousand Nine Hundred Twenty Five and No/100 Dollars ($33,925.00) (the "Flooring Cost"). Notwithstanding anything contained in the Lease or herein to the contrary, Lessee agrees to reimburse Lessor for fifty percent (50%) of Flooring Cost, in the amount of Sixteen Thousand Nine Hundred Sixty-Two and 50/100 Dollars ($16,962.50), within thirty (30) days of delivery of the Leased Premises to Lessee by Lessor.

4. The last sentence of the first paragraph of Paragraph 2 of the lease is hereby deemed deleted in its entirety and replaced with the following in its stead:

"Lessor anticipates completing Lessor's Work, as described in Exhibit “B” and delivering the Leased Premises to Lessee on July 17, 2010 ("Delivery Date").

5.

The second paragraph of Paragraph 1 of the Lease is hereby deemed deleted in its entirety and replaced with the following in its stead:

"In no event shall Lessee be obligated to accept possession of the Leased Premises prior to the Delivery Date specified above. Lessor and Lessee agree that if Lessor fails to deliver possession of the Leased Premises to Lessee with Lessor's Work completed by July 17, 2010, the damages suffered by Lessee, though great and irreparable, are difficult or impossible to accurately ascertain. Therefore, subject to Paragraph 33 below, commencing upon August 7, 2010 and continuing for each and every day Lessor is delayed in delivering possession to Lessee

1

:

after August 7, 2010, and except for the right of termination set forth below, as Lessee's sole and exclusive remedy available to Lessee under this Lease, at law or in equity, Lessor shall pay to Lessee, as liquidated damages and not penalty, the sum of Two Thousand Five Hundred and 00/100 Dollars ($2,500.00) per day. If Lessor shall fail to pay such liquidated damages within ten (10) days after receipt of an invoice therefore, Lessee shall have the right to deduct such amount, from the next installments of Rent due under this Lease. Subject to Paragraph 33 below, in the event Lessor cannot complete Lessor's Work and deliver the Leased Premises to Lessee on or before January 30, 2011, Lessee may terminate this Lease upon notice to Lessor, if such notice is delivered to Lessor prior to Lessor's completion of Lessor's Work and delivery of the Leased Premises to Lessee. In the event Lessor cannot complete Lessor's Work and deliver the Leased Premises to Lessee on or before October 31, 2011, Lessee may defer the Delivery Date to any date up to and including January 30, 2011. Late delivery penalties will abate in the event Lessee exercises this option.”

6.

Lessee hereby represents and warrants that Lessee has the power and authority to enter into this Amendment and modify the Lease as set forth herein and Lessee does not need to obtain the consent of any third party with respect to the foregoing.

7. Except as modified by this Amendment, the Lease and all covenants, amendments, terms and conditions thereof shall remain in full force and effect and are hereby in all respects ratified and confirmed.

8.

The covenants, amendments, terms and conditions contained in this Amendment shall bind and inure to the benefit of the parties hereto and their respective successors and, except as otherwise provided in the Lease as hereby amended, their respective assigns.

9. This Amendment may not be changed or terminated orally but only by an amendment in writing signed by the party against whom enforcement of any waiver, change, termination, modification or discharge is sought.

10.

This Amendment shall not be binding upon Lessor unless and until it is signed by Lessor and a fully executed counterpart thereof is delivered to Lessee.

REMAINDER OF PAGE INTENTIONALLY LEFT BLANK

2

IN WITNESS WHEREOF, the parties hereto have executed this Amendment as of the day and year first above written.

LESSOR:

Akers Improvements, LLC, a

a Delaware limited liability company

By: First Man Akers Corp.,

Lessor's Work

➤ Lessor will deliver the Leased Premises in the manner required by this Lease and

Lessor will perform the work set forth in this Exhibit.

> Lessor will paint all walls white, all exposed columns fire engine red, and all Offices

(as hereinafter defined) and restrooms white.

> Lessor shall ensure that all restrooms are ADA compliant, and shall include at least 1

stall and urinal in the Men's restroom, 2 stalls in the Women's restroom, and a changing table in both the Women's and the Men's restrooms. Lessor will provide one (1) electric hand dryer in each restroom. Lessee will provide toilet paper holder, soap dispenser and feminine waste receptacles, and Lessor shall remove any of these items if using existing restrooms. All partitions shall be painted, if needed.

➤ All sprinklers, emergency doors and emergency lighting shall be per code. Exterior lights shall be in working order, and a working dock light shall be installed at the receiving dock door. The Leased Premises shall be in compliance with all fire codes.

Ceiling of the Leased Premises must be at least 14' in minimum of 3,000 sq. ft. for carpet department. Lessee shall designate the location of the carpet department within ten (10) days of Lessor's delivery to Lessee of a Lease Outline Drawing. If Lessee fails to designate a location within such timeframe, Lessor may locate the carpet department in a location in its sole discretion and any costs relative to any relocation of the carpet department shall be at born by Lessee.

Lighting in the Leased Premises must measure at least 100 foot candle power. Lessor will install outside power in front of store located on each side of the entrance/exit area of the vestibule.

Lessor will install a sink in the break room along with 6 ft. of countertop. The sink and countertop must be ADA compliant. The break room should have a tiled floor and a 3' 6" wide entrance door. Lessor will demise a lunch room of about 300 sq. feet, a manager's office of 10' x 12' and a cash office of 10' x 12' in the front of the Leased Premises. The cash office shall have a 10' or 12' counter installed along one wall at a height of 36". Lessee shall designate the location of the break room, lunch room, manager's office and cash office (collectively, the "Offices") within ten (10) days of Lessor's delivery to Lessee of a Lease Outline Drawing. If Lessee fails to designate a location for all or any the Offices within such timeframe, Lessor may locate the Offices not located by Lessee in locations in its sole discretion and any costs relative to any relocation of any of the Offices shall be at born by Lessee.

➤ Lessor shall ensure that the automatic doors are working properly. If the Leased

Premises does not have them, Lessor will install double doors for entrance and exit. Lessor shall provide a vestibule if there is none. Lessor shall provide a one (1) year warranty on automatic doors.

Lessor shall separate utilities, and shall install timers for outside signs and lights.

The opening between store and warehouse must measure 8' high and 6' wide.

➤ Lessor shall install power to Lessee's sign on the building. Lessor shall install electric

quads on 30% of poles on sales floor.

4

;

:

!

:

➤ Lessor shall replace any broken or discolored ceiling tiles, such that the ceiling is

uniform looking,

➤ All old outside signs must be taken down.

➤ Facade should be re-painted a neutral color.

Lighting should be set up with a night light setting (where only a few lights remain on when building is closed) and all store lights can be turned on and off by 1 main breaker switch (or at a maximum 4 breakers).

➤ Horn strobes and emergency lighting shall be installed as close to the ceiling as

possible (as code allows) to enable proper utilization of ceiling signage.

> Lessor shall power wash the entrance areas a few days before store opening date (date

to be determined by Lessee upon ten (10) days notice to Lessor).

Lessor shall install vinyl composite tiling on the sales floor of the Leased Premises.

:

5

: